REQUEST FOR INFORMATION (RFI)

| Project | [Project name / no.] | RFI No. | [001 — sequential per project] |
| --- | --- | --- | --- |
| From (Contractor) | [Name, company] | To | [Architect / Engineer / Owner's rep] |
| Date issued | [date] | Response required by | [date — per contract, typically 7–10 working days] |
| Discipline | [Structural / Arch / MEP / Civil] | Cost / schedule impact if unresolved | ☐ None ☐ Possible ☐ Yes — see below |
| Spec section / drawing ref. | [e.g. S-201, detail 4; spec 03 30 00] | Location | [Level, grid, room] |

Question

[State the conflict or missing information precisely. Quote the drawing and spec. Example: Drawing S-201 detail 4 shows 4-#6 vertical bars in columns C4–C9 at Level 2; the column schedule on S-001 shows 6-#6 for the same columns. Please confirm which governs.]

Contractor's proposed solution (if any)

[Example: We propose to proceed per the column schedule (6-#6) as the more conservative case. Rebar is scheduled for placement on [date]; a response after that date will delay the Level 2 pour.]

Attachments

[Marked-up drawing extract, photo(s) with date/time, relevant daily report no.]

Response

| Response |  |
| --- | --- |
| Responded by / date |  |
| Change to contract sum or time? | ☐ No ☐ Yes — change order / variation to follow |
| Distribution |  |

Template by Daily Site Log — dailysitelog.com/blog/rfi-in-construction. Free to use and modify.